Drunk@Home

MS3 Sprint Meeting

Participants: Igor Osetinsky, Moshe Shpilman, Dov Tuchman.

Place & Time: Moshe & Dov’s apartment 26/12/12

**Meeting summery**

In MS3 we chose to implement a lot of features, along with the website’s key feature – “Search By Ingredients” which is what unifies the D@H project from other projects already out in the world.

While Most of the focus will be on **“Search By Ingredients”** some issues remain unsolved:

* OpenID integration – allowing users to login to the website
* MyBar – with the ability to login we can now give the user the option to “build” his virtual bar, allowing him an easier “Search By Ingredients” experience.
* **“Missing Ingredient”** System: our 2nd most important feature, which will expand the user’s Cocktail verity by checking the cocktail DB for Cocktails he-is-able-to-make “with one more **basic** ingredient” (Basic Ingredients can be explained by an example: Ice, common Juices, salt/pepper/sugar, Syrup etc…)
* Rating/Comment system: allowing the user to rate and comment on a certain Cocktail,

Of course that this feature will make-sense only if some sort of login is implemented…

While we (the D@H team) are troubled with all these features (in the given time window/including the other courses we have to study to) **they are not a requirement**

But rather “Nice things to have”, and most possibly will be moved to MS4 (along with other not-must features.)